# Imbaraga – Final Project Outline & 2-Week Implementation Plan

AI-powered poverty early-warning and social-protection targeting platform for Rwanda

Version: Final v1.0 | Build window: 14 days | Stack: React + TypeScript + Tailwind | Node.js + Express REST API | Python (pandas, scikit-learn, XGBoost, SHAP) ML service

## 1. Executive Summary

Imbaraga (Kinyarwanda: “strength / power”) is a decision-support platform that predicts which households and districts are at risk of falling into poverty between official survey and Ubudehe cycles, explains why in plain language (English + Kinyarwanda), and lets program officers rank households and export targeting lists in minutes.

| Item | Detail |
| --- | --- |
| Project name | Imbaraga |
| One-liner | Predicts households at risk of falling into poverty and helps programs like VUP reach them faster |
| Target users | (1) Social protection officers (LODA, MINALOC, NGOs), (2) Policymakers (district and national planners), (3) Field and community leaders |
| Alignment | NST2 – poverty reduction and social protection pillar; Vision 2050 – inclusive growth and quality of life |
| Nature of product | Targeting and decision-support layer only. No money movement, no personal data collection |

The three things the judges must remember:

- A working risk model with honest validation (baseline vs XGBoost, district-aware split).

- Every score is explainable (top 3 drivers in plain language).

- A live map showing where poverty risk and financial exclusion overlap (“double exclusion”).

## 2. Problem Statement

Rwanda measures poverty through periodic surveys (EICV roughly every 3–5 years) and Ubudehe categorization cycles. Households that fall into poverty between cycles are invisible to the system, so cash transfers, health insurance subsidies and financial services arrive late or miss them entirely.

| # | Sub-problem | What it means | Feature that solves it |
| --- | --- | --- | --- |
| P1 | Stale targeting | Ubudehe categories and VUP lists do not reflect recent shocks (job loss, crop failure, illness) | Household risk scoring (F1, F5) |
| P2 | Double exclusion | Households with no mobile money, savings or credit in high-poverty districts are hit hardest and recover slowest | Risk × financial-access map (F3) |
| P3 | No early warning for planners | LODA and districts react after statistics are published | District dashboard and insights (F3, F4) |
| P4 | No transparency in ranking | Officers cannot see why a household is flagged | SHAP explanations (F2) |

Evidence to prepare before pitching (download and cite exactly, do not use remembered numbers):

- National and district poverty rates from the latest NISR EICV report.

- Financial exclusion percentages from FinScope Rwanda (national and, if available, by district or province).

- Ubudehe category distribution and its update cycle.

- WFP/NISR CFSVA food-insecurity figures for context overlay.

Verify early: the original brief labels the dataset “EICV 5 (2022/23)”. EICV5 is commonly cited as 2016/17, and a newer EICV round may exist. Confirm the exact edition, its variables and whether microdata access has been granted on the NISR microdata portal. This decides whether you train on real microdata or on the fallback described in Section 9.5.

## 3. Objectives and Success Criteria

| # | Objective | Measurable MVP success criterion | How to prove it in the demo |
| --- | --- | --- | --- |
| O1 | Predict household and district poverty risk | AUC ≥ 0.80 and accuracy ≥ 75% on held-out test set | Metrics card on Insights page and a slide with confusion matrix and ROC curve |
| O2 | Explain each score | Every scored household shows top 3 drivers in plain language, in EN and RW | Click a row and show the reason chips |
| O3 | Identify double-exclusion zones | District map renders live with a toggle between poverty risk and financial access gap | Live map interaction |
| O4 | Speed up targeting | Upload up to 200 households, score, rank and export CSV in under 5 minutes (target under 1 minute) | Timed live demo |
| O5 | Be usable and presentable | Three polished pages, English/Kinyarwanda toggle, responsive on laptop and tablet | Walkthrough |

## 4. Scope

### 4.1 In scope (MVP – what we WILL build)

- ML poverty-risk classifier (XGBoost primary, Logistic Regression baseline).

- Explainability layer: SHAP values mapped to plain-language sentences in English and Kinyarwanda.

- District-level interactive dashboard: risk heatmap and financial-access gap.

- Targeting Assistant: upload CSV or enter rows, score, rank, export CSV.

- Data pipeline: cleaning, encoding Ubudehe categories, merging NISR and FinScope aggregates.

- Kinyarwanda/English toggle (at minimum all key labels, KPI names, page titles, risk levels and driver sentences).

- Demo dataset of 50–200 anonymized, synthetic-but-realistic households.

### 4.2 Out of scope (state this confidently as roadmap)

- Direct cash disbursement. We are a targeting and decision-support layer only.

- Individual citizen mobile app (farmer-facing version is future work).

- Real-time feeds from government registries (requires MOUs with LODA/MINALOC).

- Collection of personally identifiable data. We use aggregated or anonymized survey microdata only, consistent with Law No. 058/2021 on personal data protection.

- Live SMS/USSD alerts (shown only on an architecture slide).

- Automated retraining and MLOps (static trained model for MVP).

- Province-level policy prescriptions. We present risk scores, not policy.

- Mobile money or fintech integration.

## 5. Users and Key User Stories

| Persona | Story | Acceptance test |
| --- | --- | --- |
| Program officer (LODA / NGO) | As an officer, I upload a household list and see who is most at risk so I can prioritize VUP support | CSV of 200 rows returns ranked list with risk level and top 3 reasons, exportable |
| District planner | As a planner, I want to see which sectors/districts combine high poverty risk with low financial access | Map highlights double-exclusion districts and lists the top 5 |
| Policymaker | As a national planner, I want KPI summaries and drivers of risk so I can brief leadership | Dashboard KPIs and driver chart load in under 3 seconds |
| Field / community leader | As a field leader, I want a simple explanation in Kinyarwanda of why a household is flagged | Reason chips display in Kinyarwanda when toggled |

## 6. Functional Requirements

Priority: M = Must (demo fails without it), S = Should, C = Could (only if time remains).

| ID | Feature | Description | Priority |
| --- | --- | --- | --- |
| F1 | Poverty risk model | Binary classifier outputs probability (0–1) and risk level: Low < 0.33, Medium 0.33–0.66, High > 0.66 (thresholds tunable) | M |
| F2 | Explainability | Top 3 SHAP drivers per household mapped to sentences, EN and RW | M |
| F3 | District dashboard | Choropleth map of 30 districts, KPI cards, risk × financial-access scatter, top drivers bar chart | M |
| F4 | Insights page | District deep-dive: risk distribution, exclusion breakdown, global SHAP importance, model metrics | M |
| F5 | Targeting Assistant | Table of households, CSV upload, Score All button, sorting and filtering, reason chips, CSV export | M |
| F6 | Language toggle | EN/RW switch persisted in local storage | M |
| F7 | Demo data generator | Script producing 50–200 synthetic households that look realistic and produce interesting results | M |
| F8 | Fairness view | Simple chart of average predicted risk and flag rate by sex of household head and by district | S |
| F9 | What-if scenario | Adjust a household’s shock flags (e.g. job loss) and see the score change | C |
| F10 | Printable summary | Print-friendly district brief | C |

## 7. System Architecture

The system has three tiers. The React frontend talks only to the Node/Express API. Express owns the database, validation, CSV handling and caching, and calls the Python ML service over REST for predictions and explanations. This keeps the web layer in the stack you chose while keeping all data science in Python.

┌───────────────────────────────────────────────┐
│  React + TypeScript + Tailwind (Vite)         │
│  Dashboard • Targeting Assistant • Insights   │
│  Recharts • react-leaflet • i18n (EN/RW)      │
└───────────────────────┬───────────────────────┘
                        │ REST/JSON (HTTPS)
┌───────────────────────▼───────────────────────┐
│  Node.js + Express API  (port 4000)           │
│  /api/districts  /api/households  /api/score  │
│  /api/insights   /api/export  /api/health      │
│  Validation (zod) • CSV parse • caching        │
└───────────┬───────────────────────┬───────────┘
            │ SQL                   │ REST (internal)
┌───────────▼─────────┐   ┌─────────▼──────────────────┐
│ SQLite / PostgreSQL │   │ Python ML service (FastAPI)│
│ districts, demo     │   │ /predict  /explain  /meta  │
│ households, metrics │   │ XGBoost model.joblib       │
└─────────────────────┘   │ SHAP explainer • pandas    │
                          └─────────▲──────────────────┘
                                    │ trained offline
                          ┌─────────┴──────────────────┐
                          │ Notebooks / training       │
                          │ pipeline (EICV, FinScope)  │
                          └────────────────────────────┘

Request flow for “Score” in the Targeting Assistant:

- User uploads CSV → frontend sends rows to POST /api/score.

- Express validates columns and types (zod), fills defaults, and forwards the batch to the Python service POST /predict.

- Python returns probability, risk level and top 3 drivers (feature, direction, SHAP value) per row.

- Express stores results, translates driver codes to sentences using a shared mapping, and returns the ranked list.

- Frontend renders table, chips and enables CSV export.

## 8. Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Frontend | React 18, TypeScript, Vite | Component-based, typed API client |
| Styling | Tailwind CSS | Design tokens for risk colors (green / amber / red) |
| Charts | Recharts | Bar, scatter, line, area, radar, pie as needed |
| Map | react-leaflet and Rwanda districts GeoJSON | Obtain from NISR or open sources such as geoBoundaries or HDX; simplify geometry for speed |
| State and data fetching | TanStack Query, React Router | Caching and loading states |
| i18n | react-i18next | en.json and rw.json files |
| Tables | TanStack Table | Sorting, filtering, pagination |
| Backend API | Node.js 20, Express, TypeScript | REST, zod validation, multer (uploads), csv-parse / csv-stringify, cors, helmet, morgan |
| Database | SQLite (better-sqlite3) for demo; PostgreSQL (Supabase) optional | Aggregated indicators and demo households only |
| ML service | Python 3.11, FastAPI, uvicorn | Thin REST wrapper around the trained model |
| Data and ML | pandas, numpy, scikit-learn, XGBoost, SHAP, imbalanced-learn (optional), joblib, matplotlib | Training notebooks in Colab/Jupyter |
| Testing | Vitest and React Testing Library (frontend), Jest and Supertest (API), pytest (ML) | Focus on critical paths only |
| Deployment | Vercel (frontend), Render or Railway (Express and Python services) | Free tiers; keep a local Docker Compose fallback |
| Collaboration | GitHub, feature branches, pull requests, Kanban board | Commit daily |

## 9. Data and ML Methodology

### 9.1 Data sources

| Source | Used for | Type |
| --- | --- | --- |
| NISR EICV (latest available round) | Household features and poverty labels (training) | NISR microdata |
| NISR district poverty reports | District validation and map values | NISR published tables |
| FinScope Rwanda | Financial access: mobile money, savings, credit (district or province aggregates) | External survey |
| World Bank High-Frequency Phone Survey | Shock dynamics (job loss, food insecurity); used for feature design and context | External |
| CFSVA (WFP/NISR) | Food-security overlay | WFP/NISR |

### 9.2 Pipeline

- Ingest: load EICV household and consumption files; FinScope aggregates by district/province.

- Clean: handle missing values (median or mode, plus missing flags), remove duplicates, standardize district codes and names (create one master district lookup of 30 districts).

- Label: binary poor = 1 if consumption per adult equivalent is below the national poverty line; 0 otherwise. Save the line value used.

- Feature engineering: see Section 9.3.

- Split: 80/20 train/test stratified on label and district. Also run GroupKFold by district to check generalization to unseen districts.

- Train: Logistic Regression baseline (scaled features) and XGBoost (primary). Tune with a small randomized search.

- Imbalance: use scale_pos_weight for XGBoost and class_weight='balanced' for logistic regression. Report precision and recall for the poor class, not only accuracy.

- Evaluate: accuracy, precision, recall, F1, ROC-AUC, PR-AUC, confusion matrix, calibration curve.

- Explain: SHAP TreeExplainer; per-household top 3 drivers; global importance chart.

- Export: model.joblib, feature_schema.json, metrics.json, district_aggregates.csv.

Avoid label leakage: the label comes from consumption, so do not include consumption, expenditure or food-spending variables as features. Use only structural and observable proxies (demographics, assets, housing, land, income sources, access, shocks). Say this in the pitch; it shows rigor.

### 9.3 Feature set (map each to the actual EICV variable name during Day 2)

| Group | Feature | Type |
| --- | --- | --- |
| Demographics | household_size, dependency_ratio, head_age, head_sex, head_education_level, female_headed, num_children_under_5, has_disabled_member | numeric / categorical |
| Economic | main_income_source, income_sources_count (diversity), has_wage_income, land_size_ha, livestock_index | numeric / categorical |
| Assets and housing | asset_index (PCA or weighted count), roof_material, floor_material, has_electricity, improved_water, improved_sanitation, cooking_fuel | numeric / binary |
| Social | ubudehe_category (ordinal 1–4), receives_vup (if available) | ordinal / binary |
| Financial access | has_mobile_money, has_savings, has_credit, financial_access_score (0–3) | binary / numeric |
| Shocks (if available) | shock_job_loss, shock_crop_failure, shock_illness | binary |
| Geography | district_code, rural_urban, distance_to_market, district-level aggregates (FinScope access rate, district poverty rate) | mixed |

### 9.4 Explanation mapping (SHAP → plain language)

Each feature has a bilingual sentence template for “raises risk” and “lowers risk”. Example entries (store in explanations.json, shared by the ML and API layers):

| Feature | Direction | English | Kinyarwanda (have a native speaker review) |
| --- | --- | --- | --- |
| has_mobile_money | raises risk when 0 | No mobile money account limits access to savings and transfers | Nta konti ya mobile money ifite bituma kubona ubwizigame n’inkunga bigorana |
| dependency_ratio | raises risk when high | Many dependents per working adult | Abatunzwe ni benshi ugereranyije n’abakora |
| land_size_ha | raises risk when low | Very small land holding | Ubutaka buto cyane |
| income_sources_count | raises risk when 1 | Relies on only one source of income | Yishingikiriza isoko imwe y’amafaranga gusa |
| shock_job_loss | raises risk when 1 | Recent job loss in the household | Gutakaza akazi vuba aha mu rugo |

Rule: show the top 3 features with the largest positive SHAP value (those that push toward poverty) as red chips. Optionally show one protective factor as a green chip.

### 9.5 Data-access fallback plan (decide by Day 2 end)

| Scenario | Action |
| --- | --- |
| Real EICV microdata obtained | Train on it; report real metrics |
| Microdata delayed or restricted | Use publicly available survey data with similar structure (for example DHS Rwanda household data, if accessible) for training, or generate a synthetic training set calibrated to published NISR district distributions. Label clearly as synthetic and never claim real-world accuracy |
| Neither | Synthetic data only; present the pipeline and architecture as the contribution and be transparent |

In all cases the demo households are synthetic and anonymized.

## 10. REST API Specification

### 10.1 Express API (public to the frontend), base path /api

| Method | Endpoint | Purpose | Key response fields |
| --- | --- | --- | --- |
| GET | /api/health | Health check of API and ML service | status, mlService, modelVersion |
| GET | /api/districts | All 30 districts with risk and access indicators | code, name, povertyRate, riskScore, financialAccessRate, exclusionGap, doubleExclusionFlag |
| GET | /api/districts/:code | One district deep-dive | indicators, riskDistribution, topDrivers, trend |
| GET | /api/kpis | National KPI cards | povertyPct, exclusionPct, highRiskDistrictCount, householdsScored |
| GET | /api/households | List demo households (paginated, filter by district and risk) | rows, total |
| POST | /api/households | Add one household row (manual entry) | id |
| POST | /api/score | Score a batch of households (JSON or CSV upload) | per row: id, probability, riskLevel, drivers[3], rank |
| GET | /api/export/:batchId | Download scored batch as CSV | CSV file |
| GET | /api/insights/drivers | Global SHAP feature importance | feature, label (EN/RW), meanAbsShap |
| GET | /api/insights/metrics | Model metrics for both models | accuracy, precision, recall, f1, auc, confusionMatrix, rocPoints |
| GET | /api/insights/fairness | Flag rate and average risk by group | group, value, avgRisk, flagRate |
| GET | /api/insights/scatter | District points for risk × financial access chart | code, name, risk, access |

Standard conventions: JSON responses, { error: { code, message } } on failure, HTTP 400 for validation errors, 503 if the ML service is down, request size limit of 2 MB, CORS restricted to the frontend origin.

### 10.2 Python ML service (internal), base path /

| Method | Endpoint | Purpose |
| --- | --- | --- |
| GET | /health | Liveness and model version |
| GET | /meta | Feature schema, thresholds, global importance, metrics |
| POST | /predict | Body: { households: [ {...features} ] } → probability, risk level and top 3 drivers per household |

Example /predict response item:

{
  "id": "HH-0042",
  "probability": 0.81,
  "riskLevel": "High",
  "drivers": [
    { "feature": "has_mobile_money", "value": 0, "shap": 0.21, "direction": "raises" },
    { "feature": "dependency_ratio", "value": 2.5, "shap": 0.17, "direction": "raises" },
    { "feature": "land_size_ha", "value": 0.1, "shap": 0.12, "direction": "raises" }
  ]
}

### 10.3 CSV upload template for the Targeting Assistant

Required columns: household_id, district_code, household_size, dependency_ratio, head_age, head_sex, head_education_level, ubudehe_category, main_income_source, income_sources_count, land_size_ha, asset_index, has_electricity, improved_water, has_mobile_money, has_savings, has_credit. Optional: shock flags. Provide a downloadable template file and clear row-level error messages (for example “Row 14: ubudehe_category must be 1–4”). Missing optional values are filled with training medians.

## 11. Database Design

The database holds only aggregated indicators and synthetic households, never real personal data.

| Table | Key columns |
| --- | --- |
| districts | code (PK), name_en, name_rw, province, population, poverty_rate, financial_access_rate, exclusion_gap, risk_score, double_exclusion (bool) |
| households_demo | id (PK), district_code (FK), all model features, created_at |
| score_batches | id (PK), created_at, row_count, model_version |
| scores | id (PK), batch_id (FK), household_id, probability, risk_level, driver1, driver2, driver3, rank |
| model_metrics | model_name, accuracy, precision, recall, f1, auc, created_at |
| feature_importance | feature, label_en, label_rw, mean_abs_shap |

Double-exclusion rule (define it once and reuse everywhere): a district is flagged when its risk score is in the top tercile and its financial access rate is in the bottom tercile. Show the rule on the dashboard so judges can see it is transparent.

## 12. Frontend Design

### 12.1 Pages (keep to three)

| Page | Route | Contents |
| --- | --- | --- |
| Dashboard | / | Rwanda risk heatmap (toggle: poverty risk / financial access gap / double exclusion); KPI cards (poverty %, exclusion %, high-risk districts, households scored); scatter chart (risk × financial access); top drivers bar chart; top 5 priority districts list |
| Targeting Assistant | /targeting | CSV upload and manual add; editable table; Score All button; risk column with colored badge; reason chips (EN/RW); sort and filter by district and risk level; Download CSV; row drawer with per-household SHAP bar chart |
| Insights | /insights | District selector; risk distribution histogram; exclusion breakdown (mobile money, savings, credit); global SHAP importance; model comparison (baseline vs XGBoost); ROC curve; confusion matrix; fairness view |

### 12.2 Required charts

| # | Chart | Library / type | Page | Data endpoint |
| --- | --- | --- | --- | --- |
| C1 | District choropleth map | react-leaflet GeoJSON | Dashboard | /api/districts |
| C2 | Risk × financial access scatter (bubble = population, color = double-exclusion flag) | Recharts ScatterChart | Dashboard | /api/insights/scatter |
| C3 | Top risk drivers (horizontal bar) | Recharts BarChart | Dashboard, Insights | /api/insights/drivers |
| C4 | KPI sparklines or mini cards | Recharts / Tailwind | Dashboard | /api/kpis |
| C5 | Per-household SHAP contribution bars | Recharts BarChart (diverging) | Targeting drawer | /api/score |
| C6 | Risk level distribution (donut or stacked bar) | Recharts PieChart / BarChart | Targeting, Insights | /api/score, /api/districts/:code |
| C7 | Exclusion breakdown by district (grouped bar) | Recharts BarChart | Insights | /api/districts/:code |
| C8 | ROC curve and baseline vs XGBoost | Recharts LineChart | Insights | /api/insights/metrics |
| C9 | Confusion matrix | Tailwind grid heatmap | Insights | /api/insights/metrics |
| C10 | Fairness comparison by group | Recharts BarChart | Insights | /api/insights/fairness |
| C11 | District risk trend (optional, only if time-series data exist) | Recharts LineChart | Insights | /api/districts/:code |

Chart rules: always label axes and units, use one consistent risk color scale (green → amber → red), include tooltips, show loading skeletons and empty states, and do not rely on color alone (add text or icons).

### 12.3 Component structure

src/
  api/            typed client + TanStack Query hooks
  components/
    layout/       Navbar, LanguageToggle, PageShell
    charts/       RiskMap, ScatterRiskAccess, DriversBar, ShapBar, RocCurve, ConfusionMatrix
    ui/           KpiCard, RiskBadge, ReasonChip, DataTable, Drawer, Skeleton, ErrorState
  pages/          Dashboard, Targeting, Insights
  i18n/           en.json, rw.json
  types/          shared TypeScript interfaces
  utils/          formatters, csv helpers, risk color scale

### 12.4 UX and accessibility requirements

- Responsive on laptop and tablet; readable on a projector (large fonts, high contrast).

- Every async view has loading, empty and error states.

- Risk always shown as color plus label (Low / Medium / High).

- Consistent terminology between English and Kinyarwanda; keep a glossary file.

- A visible “Decision-support only. A human makes the final decision” notice on the Targeting page.

## 13. Repository Structure

imbaraga/
  README.md
  docker-compose.yml
  frontend/            React + TS + Tailwind (Vite)
  api/                 Node + Express + TS
    src/routes/  src/services/  src/db/  src/validators/  src/shared/explanations.json
  ml/                  Python
    notebooks/         01_eda.ipynb  02_features.ipynb  03_train_eval.ipynb  04_shap.ipynb
    pipeline/          clean.py  features.py  train.py  evaluate.py  explain.py
    service/           main.py (FastAPI)  schemas.py
    artifacts/         model.joblib  feature_schema.json  metrics.json
    data/              raw/ (gitignored)  processed/  synthetic/
  data/geo/            rwanda_districts.geojson
  docs/                architecture.md  api.md  pitch/  data-sources.md

Environment variables: VITE_API_URL, PORT, ML_SERVICE_URL, DATABASE_URL, CORS_ORIGIN, MODEL_PATH.

## 14. 14-Day Implementation Plan

The plan assumes a team of 2–4 people split into tracks. If you work alone, follow the same order and skip the items marked Could.

| Track | Owner focus |
| --- | --- |
| A – Data/ML | Data acquisition, pipeline, model, SHAP, ML service |
| B – Backend | Express API, database, integration with ML service, CSV export |
| C – Frontend | React app, charts, map, i18n, UX |
| D – Pitch/QA (can be shared) | Evidence numbers, slides, testing, demo script, Kinyarwanda review |

### Week 1 – Foundations and core build

| Day | Track A – Data/ML | Track B – Backend | Track C – Frontend | Milestone / exit criteria |
| --- | --- | --- | --- | --- |
| 1 | Request and download EICV, FinScope; create master district lookup; set up repo and Colab | Init Express + TS project, folder structure, health route, SQLite setup | Init Vite + React + TS + Tailwind, routing, layout shell, design tokens | Repos running locally; data access status known |
| 2 | Explore data (EDA); define label and feature list; decide fallback (Section 9.5) | Write DB schema and seed script for districts; mock endpoints returning sample JSON | Build Navbar, language toggle, KpiCard, RiskBadge; set up TanStack Query and typed API client | Decision gate: real data vs synthetic fallback confirmed |
| 3 | Cleaning pipeline and feature engineering; baseline logistic regression | Implement /api/districts, /api/kpis with seeded data | Dashboard layout with KPI cards and placeholder charts; get GeoJSON loaded | Clean processed dataset exists; Dashboard skeleton visible |
| 4 | Train XGBoost; handle imbalance; first metrics | Implement upload endpoint, CSV parsing and zod validation | RiskMap choropleth wired to mock /api/districts; scatter chart C2 | First model metrics recorded; map renders |
| 5 | SHAP explanations; explanations.json (EN/RW); save artifacts | Build FastAPI-facing client in Express; /api/score contract finalized with mock fallback | Targeting page: table, upload, Score button (mock data) | SHAP top-3 working in notebook |
| 6 | Build FastAPI service /predict, /meta; test with curl | Connect Express to real ML service; store scores; /api/export | Connect Targeting page to real API; reason chips; CSV download | End-to-end scoring works (upload → score → export) |
| 7 | District aggregates and risk scores; double-exclusion computation; synthetic demo households (F7) | Serve real district data; /api/insights/* endpoints | Wire Dashboard to real data; drivers bar chart C3 | Checkpoint 1: Dashboard + Targeting working on real model output. Buffer / catch-up half-day |

### Week 2 – Completion, polish and pitch readiness

| Day | Track A – Data/ML | Track B – Backend | Track C – Frontend | Milestone / exit criteria |
| --- | --- | --- | --- | --- |
| 8 | Final model tuning; GroupKFold by district; calibration; freeze model | Metrics, ROC points and fairness endpoints | Insights page layout; district selector; charts C6, C7 | Model frozen (v1.0); Insights skeleton |
| 9 | Fairness analysis; write methodology notebook; confusion matrix and ROC data | Caching, error handling, rate/size limits, logging | Insights: SHAP importance, ROC, confusion matrix, fairness charts (C8–C10) | All three pages feature-complete |
| 10 | Kinyarwanda translation review with native speaker; finalize explanation sentences | Unit tests for validators and routes | Complete i18n (labels, KPIs, chips); responsive fixes; loading/empty/error states | Checkpoint 2: feature freeze at end of day |
| 11 | Support QA; prepare metrics slide assets (ROC, importance, confusion matrix images) | Deploy ML service and API (Render/Railway); environment variables | Deploy frontend (Vercel); fix CORS and URLs; performance check | Public demo URL works |
| 12 | Prepare answers on model, bias, data | Bug fixes; seed final demo data; backup of database and model artifacts | UI polish: spacing, colors, projector readability; record backup demo video | Full dress rehearsal #1 (timed) |
| 13 | Finalize evidence numbers and sources | Smoke tests on deployed stack; add fallback offline/local mode via Docker Compose | Final bug fixes only; screenshot set for slides | Pitch deck complete; rehearsal #2 with Q&A |
| 14 | Pitch day. Final check 2 hours before: all services awake, demo data loaded, backup video and local copy ready |  |  | Present |

Rules for staying on schedule:

- Day 2 and Day 6 are the critical gates. If either slips, cut Could-priority items immediately (F9, F10, C11).

- Free-tier services sleep: ping them 15 minutes before the demo.

- Feature freeze on Day 10. After that only bug fixes, polish and pitch work.

- Commit and push at least once daily; merge to main only when the app runs.

## 15. Testing and Quality Assurance

| Area | What to test | Tool |
| --- | --- | --- |
| ML | No leakage (no consumption variables in features); schema matches between training and service; predictions in [0,1]; same input gives same output | pytest, notebook checks |
| API | Validation errors, CSV edge cases (missing columns, wrong types, empty file), ML service down (503), pagination | Jest + Supertest |
| Frontend | Table sorting/filtering, language toggle, upload flow, chart rendering with empty data | Vitest + React Testing Library, manual checks |
| End-to-end | Upload 200-row CSV → score → export in under 1 minute; dashboard loads in under 3 seconds | Manual with stopwatch |
| Demo readiness | Full rehearsal on the actual presentation laptop and network; backup plan if internet fails | Checklist in Section 20 |

Definition of Done for any feature: works end-to-end with real API data, has loading/empty/error states, works in both languages, committed and merged to main.

## 16. Deployment Plan

| Component | Platform | Notes |
| --- | --- | --- |
| Frontend | Vercel | Set VITE_API_URL to deployed API |
| Express API | Render or Railway | Set ML_SERVICE_URL, CORS_ORIGIN; persistent disk or hosted Postgres if SQLite file must persist |
| ML service | Render or Railway (Python web service) | Include model.joblib in the image; pin library versions in requirements.txt |
| Fallback | Docker Compose on a laptop | One command starts all three services; test it on Day 13 |
| Backup | Screen-recorded demo video and exported slides | Use if network or hosting fails |

## 17. Ethics, Privacy and Fairness

- Privacy: only aggregated or anonymized survey data and synthetic households. No real household registry. Aligned with Law No. 058/2021 on personal data protection; any future real-data deployment needs formal data-sharing agreements and a data protection impact assessment.

- Human in the loop: the model ranks and explains; officers and communities make final decisions. State this on the UI and in the pitch.

- Fairness: check flag rates and average risk by sex of household head, rural/urban and district; report findings honestly, including limits.

- Transparency: show metrics, the double-exclusion rule, data sources and the model version in the app.

- Limitations to state openly: survey data age, risk of district-level bias, synthetic demo data, no causal claims, probability is not certainty.

- Harm avoidance: scores are never shown publicly at household level; the export contains only IDs from the uploaded file.

## 18. Risk Register

| # | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | EICV microdata not accessible in time | Medium | High | Day 2 decision gate; synthetic/alternative data fallback (Section 9.5); request access on Day 1 |
| R2 | Model accuracy below target | Medium | Medium | Report honestly; show baseline vs XGBoost; focus on recall for poor class and explainability |
| R3 | District codes do not match across datasets | High | Medium | Build the master district lookup on Day 1–2 and test joins |
| R4 | GeoJSON missing or heavy | Low | Medium | Download early; simplify geometry; cache in repo |
| R5 | Integration issues between Express and Python | Medium | High | Agree JSON contract Day 5; mock service; end-to-end gate Day 6 |
| R6 | Free-tier hosting sleeps or fails during pitch | Medium | High | Warm up before demo; Docker Compose and video backup |
| R7 | Kinyarwanda translations inaccurate | Medium | Medium | Native-speaker review Day 10; keep sentences short |
| R8 | Scope creep | High | High | Feature freeze Day 10; MoSCoW list; Out-of-scope slide |
| R9 | Team member unavailable | Low | Medium | Pair on critical paths; document everything in docs/ |

## 19. Pitch Plan

### 19.1 Slide outline (8–10 slides, about 7 minutes plus Q&A)

| # | Slide | Key message |
| --- | --- | --- |
| 1 | Title and team | Imbaraga: seeing poverty before the next survey |
| 2 | Problem | Survey and Ubudehe cycle gaps leave newly poor households invisible (cite exact figures) |
| 3 | Solution | Predict, explain, map, export |
| 4 | Live demo | Dashboard → Targeting → Insights |
| 5 | How it works | Architecture diagram and data pipeline |
| 6 | Model and results | Baseline vs XGBoost, AUC, recall, SHAP drivers, district validation |
| 7 | Ethics and fairness | Human decides, privacy by design, fairness checks |
| 8 | Scope discipline | What we built vs roadmap (Out-of-scope list as future work) |
| 9 | Impact and alignment | NST2, Vision 2050, faster targeting, double-exclusion focus |
| 10 | Roadmap and ask | MOUs with LODA/MINALOC, real-time data, SMS/USSD alerts, farmer app, MLOps |

### 19.2 Live demo script (about 3 minutes)

- Dashboard: open the map, toggle to double exclusion, point at flagged districts and the KPI cards.

- Targeting: upload the 200-row demo CSV, press Score All, sort by risk, click the top household to show the three reasons, switch language to Kinyarwanda, download the CSV.

- Insights: show baseline vs XGBoost, global drivers and the fairness chart.

- State the elapsed time (target: under 1 minute from upload to export).

### 19.3 Likely judge questions to prepare

- How do you avoid label leakage and overfitting to one region?

- Why XGBoost over logistic regression, and what does the baseline show?

- How would this work with real LODA data and the data protection law?

- How will the model stay current without retraining automation?

- Is it biased against any group, and how did you check?

- Why a decision-support layer and not a payment system?

## 20. Final Readiness Checklist

Product

- ☐ Three pages complete, bilingual labels, all charts C1–C10 render with real data

- ☐ Upload → score → CSV export works with the template file

- ☐ Double-exclusion rule visible on the dashboard

Model

- ☐ Metrics table (accuracy, precision, recall, F1, AUC) for baseline and XGBoost recorded

- ☐ District-grouped cross-validation result recorded

- ☐ Leakage check documented; limitations written down

Engineering

- ☐ README with setup steps; .env.example provided

- ☐ All services deployed; Docker Compose fallback tested

- ☐ Tests pass; no secrets in the repo

Pitch

- ☐ Evidence numbers collected with source and year for each

- ☐ Slides finished; two timed rehearsals done

- ☐ Backup video, offline copy and screenshots ready

- ☐ Services warmed 15 minutes before presenting

## Appendix A. Shared Types (TypeScript sketch)

export type RiskLevel = 'Low' | 'Medium' | 'High';

export interface Driver {
  feature: string;
  value: number | string;
  shap: number;
  direction: 'raises' | 'lowers';
  sentence: { en: string; rw: string };
}

export interface ScoredHousehold {
  id: string;
  districtCode: string;
  probability: number;
  riskLevel: RiskLevel;
  rank: number;
  drivers: Driver[];
}

export interface District {
  code: string;
  nameEn: string;
  nameRw: string;
  povertyRate: number;
  riskScore: number;
  financialAccessRate: number;
  exclusionGap: number;
  doubleExclusion: boolean;
}

## Appendix B. Items to Confirm in the First 48 Hours

- Exact EICV round, variable names and microdata access status.

- FinScope data granularity (district, province or national only) and how to map it to districts.

- Source and licence of the district GeoJSON.

- Official poverty line value used for the label.

- Who reviews Kinyarwanda text.

- Team roles and daily check-in time.